## Slide 1
Create G01
Create G02
Create G03
Create G05
Projectanalysis
finished
Rough Planning
finished
Create F01
Create F02
Create F03
Update G01
PSP
finished
Detailed
Planning
finished
Rough Planning
1.
Detailed Planning
2.
Technical Planning
3.
Implementation
4.
Testing
5.
Delivery
6.
Post-
Project Phase
7.
1.1
1.2
1.3
1.4
1.5
1.7
2.1
2.2
2.3
2.4
2.5
2.6
Projectstructureplan (PSP)
Define database & tables
Define relations
Define API
Define
server config
Define testcases
3.1
3.2
3.3
3.4
3.5
Technical
Planning
finished
3.6
Create database & tables
Create relations
Program API
Connect
DB with API
Deploy API
4.1
4.2
4.3
4.4
4.5
Backend
finished
4.6
Connect
Frontend & Backend
4.7
Implementation
finished
4.8
Manual Test
Unit Tests
5.1
5.2
Prepare Delivery
Test Delivery
Delivery
6.1
6.2
6.3
N01 Rate Project
N02
Lessons Learned
N03
Project Review
7.1
7.2
7.3
Testing
Finished
5.3
Project
Finished
7.4
Delivery
Finished
6.4

## Slide 2
Frontend
API
Database
Homepage
LogIn page
Guestmode
Sites of Places
Userscreen
REST
GET
PUT
POST
DELETE
Tools
PCs
Software
Windows
Visual Studio
Object Structure Plan (OSP)
Tables
OpeningTime
Place
PlaceType
Reaction
Review
User