## Slide 1
Rough Planning
Create G01
Create G02
Create G03
Create G05
Projectanalysis
finished
Rough Planning
finished
Detailed Planning
Create F01
Create F02
Create F03
Update G01
PSP
finished
Detailed
Planning
finished
Technical Planning
Implementation
Testing
Approval
Post-
Project Phase
1.
2.
3.
4.
5.
6.
7.
1.1
1.2
1.3
1.4
1.5
1.7
2.1
2.2
2.3
2.4
2.5
2.6
Projectstructureplan (PSP)
Define database & tables
Define relations
Define API
Define server config
Define testcases
3.1
3.2
3.3
3.4
3.5
Technical
Planning
finished
3.6

## Slide 2
Frontend
API
Database
Homepage
LogIn page
Guestmode
Sites of Places
Userscreen
REST
GET
PUT
POST
DELETE
Tools
PCs
Software
Windows
Visual Studio
Object Structure Plan (OSP)
Tables
OpeningTime
Place
PlaceType
Reaction
Review
User